QA Release Readiness Kit

Practical Templates for QA Managers

Version 1.0 - Master Guide

This guide explains how to use the kit as a release-control workflow: readiness, bug triage, risk ownership, regression scope, production deployment, rollback, reporting, and post-release learning.

| Start here | Purpose |
| --- | --- |
| Open Command Center | Use the local dashboard to navigate the kit and track preparation status. |
| Use the Tracker Workbook | Manage release readiness, risks, bugs, regression, deployment, and post-release actions. |
| Run Go / No-Go | Make a release decision based on evidence, not pressure. |

# 1. Product Overview

This kit is a practical operating system for software release quality. It is built for QA Managers, QA Leads, Release Managers, Product Managers, and teams that need a repeatable release-readiness process.

# 2. Recommended Workflow

Use the assets in order: scope, readiness, bugs, risks, regression, production, decision, deployment, and retrospective.

# 3. Core Templates

The core templates are designed to be copied into your team tools and adapted to your release cadence.

# 4. Command Center

The local HTML command center is an offline dashboard with links, browser-based status tracking, and an export option.

# 5. Tracker Workbook

The workbook provides a structured place to track readiness score, blocker bugs, high risks, regression status, deployment status, and action items.

# 6. AI Prompt Library

The AI prompts help convert messy release notes, Jira exports, test results, and risk comments into structured QA recommendations.

# 7. Publishing and Selling Notes

The kit is packaged as a digital product with a product description, launch post, FAQ, and first-buyer email.

| Phase | Template | Output |
| --- | --- | --- |
| Planning | Release Readiness Checklist | Release scope and readiness gaps |
| Testing | Regression Scope Matrix | Critical coverage status |
| Bug triage | Bug Triage Matrix | Fix, accept, defer, or investigate decisions |
| Risk management | Release Risk Register | Owned and mitigated risks |
| Decision | Go / No-Go Template | Go, Conditional Go, No-Go, or Partial Release |
| Deployment | Production Deployment Checklist | Deployment and rollback readiness |
| Post release | Retrospective and Escaped Defects Analysis | Lessons and next actions |

## Release Readiness Checklist

Use it 1-2 days before release decision.

Score each area from 0 to 3.

Use the score as decision support, not as a replacement for judgment.

Override the score when blockers, rollback gaps, or high unowned risks exist.

## Go / No-Go Meeting

Prepare status before the meeting.

Use the meeting for decisions, not generic status updates.

Document accepted risks and the decision owner.

Use Conditional Go only when risk is understood and owned.

## Bug Triage

Every blocker/high bug needs severity, priority, owner, fix version, and release decision.

A fixed bug is not release-ready until retested or explicitly accepted.

Do not allow vague bug states to enter go/no-go.

## Risk Register

Every High/Critical risk needs an owner.

Accepted risk needs explicit approver.

A risk without mitigation is either accepted or treated as a blocker.

## Regression Scope

Focus on changed areas, critical flows, integrations, and high-risk data/API paths.

Skipped tests require a reason.

Automation failures require analysis before they are ignored.

## Production Readiness

Validate deployment steps, feature flags, tenant configuration, database migration, monitoring, alerts, rollback, and post-deployment sanity.

## Post-Release Learning

Analyze escaped defects without blame.

Convert findings into automation, regression, Jira, monitoring, or process actions.

| Decision | Use when | Required evidence |
| --- | --- | --- |
| Go | No material blockers and readiness evidence is sufficient. | Passed critical checks, no blockers, production and rollback ready. |
| Conditional Go | Risk exists but is understood, owned, and accepted. | Risk acceptance, mitigation, owner, monitoring/rollback trigger. |
| No-Go | Release has blockers or unknown critical risk. | Blocker list, missing readiness evidence, decision owner. |
| Partial Release | Some scope is safe and risky scope can be excluded. | Reduced scope, removed items, updated regression and release notes. |
| Rollback-Prepared Go | Release can proceed only with active rollback readiness. | Rollback owner, rollback steps, monitoring trigger. |

# Command Center Details

Open 12_COMMAND_CENTER/Start_Command_Center.html. It works locally in a browser and stores status only in local browser storage. It cannot directly edit local files because browsers restrict disk-write access for security. Use it as a navigation and control page.

| Feature | Description |
| --- | --- |
| Template navigation | Direct links to the most important kit files. |
| Local status tracking | Mark each asset as Not Started, In Progress, Ready, Needs Review, or Done. |
| Progress health | Shows Green, Yellow, or Red based on local status selections. |
| Status export | Exports local status as JSON. |
| Workbook link | Quick link to the Excel tracker workbook. |

# Tracker Workbook Sheets

| Sheet | Purpose |
| --- | --- |
| Dashboard | Release metadata, health metrics, next actions, and decision status. |
| Release_Readiness | Scored checklist with readiness percentage and recommendation. |
| Risk_Register | Release risks, probability, impact, risk level, owner, mitigation, decision, and status. |
| Bug_Triage | Bug impact, severity, priority, blocker flag, and release decision. |
| Regression_Scope | Regression flows, risk level, owner, execution status, and evidence. |
| Deployment | Deployment, monitoring, rollback, and post-deploy readiness. |
| Post_Release | Lessons learned and escaped-defect actions. |
| Lists | Dropdown values used across the workbook. |

# AI Prompt Usage Rules

Remove customer-sensitive data, passwords, API keys, tokens, connection strings, and production secrets before using any AI tool.

Ask AI to separate facts from assumptions.

Require a recommended decision and missing-information list.

Use AI output as analysis support, not as final approval.

# Digital Product Packaging

| Asset | Why it matters |
| --- | --- |
| PDF Guide | Professional printable overview for the buyer. |
| Markdown templates | Easy to copy into team tools. |
| Excel tracker | Operational release tracking. |
| HTML Command Center | Differentiates the product with a tech/control-room feel. |
| Marketing assets | Makes the product easier to publish and sell. |

# Version 1.0 Validation Checklist

All required folders exist.

Main template files exist and contain practical content.

Command Center opens locally and uses relative links.

Workbook has no obvious formula errors in key ranges.

Master Guide renders cleanly to PDF and PNG pages.

ZIP package opens correctly.